## Slide 1
Blackjack Game Development
Sprint 2 Review and Demo
Project Team
Nepal National Team
Date
5 November 2024

## Slide 2
Sprint 1 Recap: Laying the Foundation
Key Objectives
To develop a simple, secure, and engaging Blackjack game with smooth gameplay and a clean interface.
Core Game Logic
Established basic rules for card dealing, calculating hand values, and determining Blackjack.
Functional and Non Functional Requirement
Functional: login, registration, and game logic.
Non-functional: performance, usability, and reliability.

## Slide 3
Sprint 2 Goals and Achievements
Login and Registration
Implemented login and registration system using firebase as a database
Player Actions
Functional "Hit," "Stand," and “Restart" buttons integrated with the game flow.

## Slide 4
Feature Demonstration: Live Gameplay Flow
Walkthrough Highlights

## Slide 5
Feature Demonstration: Live Gameplay Flow
Walkthrough Highlights

## Slide 6
Technical Implementation Details
Modular Frontend
Utilizing React components for isolated UI features (e.g., Betting Widget, Hand Component) to ensure maintainability.
State Management
Centralized game state using Redux/Context to manage real-time updates for bets, hands, and dealer status.
API Integration
Optimized REST API endpoints for secure transaction handling (bet placement, win/loss recording) and minimal latency.
Database Update
Server Logic
API Call
Player Action

## Slide 7
Challenges Faced & Solutions
Challenge: Firebase implementation
Ensuring email authentication and proper configuration of Firebase for our needs
Solution: Going thru documentation
Since any of us was used to Firebase we had to learn how to properly use it from scratch

## Slide 8
Next Steps: Sprint 3 Plan
Insurance & Surrender
Implement advanced player options: taking insurance against a dealer's Ace and the option to surrender.
Persistent Bankroll and Chips
Integrate a persistent user bankroll/wallet that updates accurately after every round and persists across sessions. Which will be implemented after the betting amount per hand .
Database consistency
Due to the fact that every user will have a wallet, we need to limit database writes and reads to the latest version of the app, which will help maintain data consistency and give the app a more professional look.
Handling Splits
Advanced feature implementation for splitting pairs and managing multiple hands simultaneously.

## Slide 9
Conclusion: Ready for Launch
Core Functionality Complete
Sprint 2 successfully delivered the interactive betting and complex gameplay mechanics (login, hit , stand).
Team Performance
Excellent collaboration and proactive problem-solving ensured all major features were delivered on time.
Next Milestone
Sprint 3 will focus on financial persistence and a final polish for a full product release candidate.
Thank you for your time and feedback!